# ePTW v2 database redesign proposal

Technical design and migration proposal

| Status | proposed baseline for implementation |
| --- | --- |
| Target database | PostgreSQL 16+ |
| Source reviewed | Mongoose models, GraphQL queries/mutations, dashboard helpers, approval helpers, PDF history, and scheduled permit completion |

Prepared for implementation planning and production migration assessment

# Contents

1. Executive decision

2. Current database and behavior

3. Problems to remove

4. Target domain model

5. Tables and datatypes

6. Status and workflow mapping

7. Datatable and reporting design

8. Current feature coverage

9. Migration mapping

10. Migration and cutover plan

11. Implementation sequencing

12. Decisions required before build

13. Additional critical observation

# 1. Executive decision

Use PostgreSQL as the system of record. Keep dynamic form definitions and non-canonical answers in jsonb, but move all identifiers, relationships, workflow state, approval order, operational dates, and commonly filtered values into typed relational columns.

This design replaces four overlapping permit stores (permits, drafts, embedded permit.children, and childpermits) with one permits table. It replaces the reviewer arrays with explicit ordered workflow steps and replaces string logs/PDF document copies with structured events and immutable revisions.

The proposed schema has 27 application tables and three migration-control tables. It preserves the existing features while making server-side datatable filtering, sorting, counting, and dashboard aggregation predictable and indexable.

This is a code-level assessment. Before production migration, run the profiling and reconciliation steps in section 10 against a recent sanitized production snapshot; repository inspection cannot establish live row counts, null rates, orphaned references, or actual historical variants.

# 2. Current database and behavior

The application uses MongoDB through Mongoose. The active collections inferred from the models are:

| Current collection | Purpose | Main problems |
| --- | --- | --- |
| users | Accounts, role, company, site access | Company is free text; both site and sites; one group conflicts with group-owned membership |
| sites | Site master | Site code is not required/unique |
| templates | Dynamic form template and nested fields | No immutable versions; deployed edits can change the interpretation of old permits |
| permits | Parent permits plus embedded child forms | Large documents; untyped submission; duplicate child representation |
| drafts | Draft parent permits | Nearly duplicates permits |
| childpermits | Independently submitted child permits | Nearly duplicates permits; site can be absent and inferred from parent |
| mtgroups | Reviewer groups and member arrays | Membership duplicated in users and copied into every permit |
| disciplines | Discipline master | Duplicate string dates plus Mongoose timestamps; code not unique |
| permitnumbers | Global counter | String counter and read-then-write allocation can produce duplicate codes under concurrency |
| permitexpireds | Auto-close settings/counters | Singleton identified by a hard-coded ObjectId; mixes configuration and runtime counters |
| logpdfs | Full permit snapshots keyed by PDF filename | Duplicates most permit data; weak lookup key; not a true revision model |
| maps | Map name, site string, image URL | Site is not a foreign key; no timestamps |
| annoucements | Active UI announcements | Misspelled name; deployment date and type are untyped strings |
| changelogs | Release date and string entries | Not auditable or consistently typed |
| blockedwords | Leadership-name validation terms | Odd _word name; no uniqueness or normalization |

admin.js is empty and is not an active collection. blockedwords is imported directly rather than from the model index, but it is active.

## Current permit lifecycle

A Micron submitter starts at PendingApproval; an external contractor starts at Pending for contractor-PM handling.

Individual reviewers are processed in array order.

Reviewer groups follow individual reviewers in array order; one member approval satisfies a group.

The final reviewer changes the permit to Approved and approveAt is populated.

Rejection stores one rejectedBy and one reason; recall removes the last item from approvedBy.

Permits can move through pending closure/cancellation, completed, cancelled, and LSS-specific executed/completed states.

A scheduled 02:00 job attempts automatic completion after an end-date threshold.

Drafts can be edited, have child forms added, and be duplicated from an existing permit with signatures cleared.

Reviewer users and groups can be added or removed after submission.

## Current query/report behavior that must remain

Role- and site-scoped permit lists: all, mine, pending closure/cancellation, awaiting my approval, final approval, approved by me, child permits, and drafts.

Filters for permit/parent/child code, created date, planned start/end date, status, site, discipline, creator/applicant, host/system owner, child template/title, and free text.

Parent and child template categories including general/tool-install and B1-B7/environmental/excavation/hazardous/traffic views.

LSS impairment listing and execute/complete behavior.

SIPP monthly reports.

Dashboard counts by status, date/month/year, site, contractor, discipline, building level, parent/child permit type, and several template-specific answer values.

User, site, group, discipline, template, map, blocked-term, announcement, and release-note administration.

Local login, SSO login, verification/reset flows, file upload, email notifications, PDF retrieval/history, permit duplication, and automatic closure.

# 3. Problems to remove

1. Four permit shapes: fixes must be repeated across parent, draft, child, and PDF-log models.

2. Two child-permit stores: some children live inside permits.children; others live in childpermits, forcing every report to query and merge both.

3. Untyped operational data: dates are a mix of Mongo dates, locale strings, and YYYY-MM-DD strings under template-specific keys such as D03startDate and C11StartDate.

4. Implicit approval state: selectedUser, selectedMTGroupUsers, selectedMTGroup, and approvedBy overlap. Group membership changes can alter the meaning of an in-flight permit.

5. Unstructured history: human-readable log strings are not reliable audit facts and cannot be filtered safely.

6. Mutable templates: permits point to a template that can be edited or deleted; there is no version pinned to a submission.

7. Non-atomic numbering: the counter is read, incremented in application code, and written back. Child codes scan the latest document. Both race under concurrent requests.

8. Poor datatable access paths: query code contains many branches for combinations of filters, regexes site codes inside permit codes, and repeatedly populates large graphs.

9. Hard-coded business identifiers: dashboards depend on Mongo ObjectIds, exact titles, and form answer keys.

10. Weak integrity: most references and codes have no database uniqueness or deletion policy; malformed and orphaned documents are possible.

11. Status drift: model and GraphQL enums differ (DraftPermit), and the scheduled job uses test-only values (PendingClosure-test, CompletedTest).

# 4. Target domain model

organizations --< users >--< user_sites >-- sites --< site_maps
                       |             |
                       |             +--< review_groups --< review_group_members
                       |
form_templates --< form_template_versions --< permits >-- disciplines
                                               |
                                               +-- parent_permit_id --> permits
                                               +--< permit_approval_steps
                                               |       +--< permit_approval_step_members
                                               |       +--< permit_approval_actions
                                               +--< permit_events
                                               +--< permit_revisions --< generated_documents
                                               +--< permit_files >-- files

Key rules:

A draft is a permit with status DRAFT, not a separate entity.

A child is a permit with parent_permit_id, not an embedded object or separate collection.

Each permit pins an immutable template version.

Canonical operational fields are typed columns. Remaining dynamic answers stay in answers jsonb.

Approval eligibility and order are snapshotted at submission. Later group membership changes do not rewrite an in-flight workflow.

Events are append-only. A status update, approval action, reviewer edit, automatic completion, and revision creation occur in one database transaction.

All timestamps are timestamptz in UTC. Each site has an IANA timezone for interpreting date/time-only form input.

# 5. Tables and datatypes

The executable reference DDL is in docs/postgresql-schema.sql. The list below describes why each table exists.

## Identity and access

### organizations

| Column | Type | Rules |
| --- | --- | --- |
| id | uuid | PK |
| name | text | required |
| normalized_name | text | required, unique; trimmed/lowercase migration key |
| kind | organization_kind | MICRON, CONTRACTOR, OTHER |
| is_active | boolean | default true |
| created_at, updated_at | timestamptz | required |

This replaces user company strings and repeated submission.companyName for filtering. The original submitted company text remains in the permit snapshot.

### users

| Column | Type | Rules |
| --- | --- | --- |
| id | uuid | PK |
| organization_id | uuid | FK organizations, nullable for pre-migration exceptions |
| email | citext | required, unique |
| full_name, phone, image_url | text | nullable |
| password_hash | text | nullable for SSO-only users |
| role | user_role | required |
| status | user_status | required |
| email_verified_at | timestamptz | nullable |
| sso_subject | text | nullable, unique when present |
| created_at, updated_at, deleted_at | timestamptz | soft deletion preserves audit references |

### user_sites

| Column | Type | Rules |
| --- | --- | --- |
| user_id, site_id | uuid | composite PK; FKs |
| is_default | boolean | one default site per user via partial unique index |
| created_at | timestamptz | required |

This replaces both user.site and user.sites.

### user_action_tokens

id uuid PK, user_id uuid, purpose text (VERIFY_EMAIL or RESET_PASSWORD), token_hash char(64) UNIQUE, expires_at timestamptz, consumed_at timestamptz, and created_at timestamptz. Store only a hash of the emailed token. This keeps verification and password-reset links one-time, expiring, and revocable while preserving the existing flows.

### sites

| Column | Type | Rules |
| --- | --- | --- |
| id | uuid | PK |
| code | citext | required, unique |
| name | text | required |
| address | text | nullable |
| timezone | text | required, default Asia/Singapore |
| is_active | boolean | default true |
| created_at, updated_at | timestamptz | required |

Site groupings such as F10NX should be API filter presets, not encoded into permit codes or duplicated database rows.

### review_groups

| Column | Type | Rules |
| --- | --- | --- |
| id, site_id, created_by | uuid | PK/FKs |
| name | citext | unique per site |
| can_close_permit, is_active | boolean | required |
| created_at, updated_at | timestamptz | required |

### review_group_members

| Column | Type | Rules |
| --- | --- | --- |
| group_id, user_id | uuid | composite PK; FKs |
| joined_at, left_at | timestamptz | temporal membership; left_at null means active |

This is the single source of group membership; remove users.group and group member arrays.

## Master and configuration data

### disciplines

id uuid PK, code citext UNIQUE NOT NULL, description text, is_active boolean, and created_at/updated_at timestamptz. Remove date_created and date_updated strings.

### form_templates

id uuid PK, immutable code citext UNIQUE, title text, permit_kind permit_kind, child_category text, permit_color varchar(32), show_in_create boolean, is_active boolean, audit user IDs, and timestamps. Stable code replaces title/ObjectId dependencies in dashboards.

### form_template_versions

| Column | Type | Rules |
| --- | --- | --- |
| id, template_id | uuid | PK/FK |
| version_no | integer | unique per template |
| status | template_version_status | draft/published/retired |
| schema_json | jsonb | complete ordered sections, fields, options, layout, validation, tooltips |
| field_map | jsonb | maps legacy/dynamic names to canonical meanings |
| checksum | text | detects accidental mutation |
| published_at, retired_at, created_at | timestamptz | lifecycle |
| created_by | uuid | FK user |

Only one published version per template is allowed. Published rows are immutable. field_map defines mappings such as a template-specific start-date key to planned_start_at, avoiding hard-coded switch statements.

### system_settings

key citext PK, value jsonb, description text, updated_by uuid, updated_at timestamptz. Appropriate values include automatic-close policy, notification flags, and the current permit-creation gate (stale_after_days, max_open_stale_permits, timer_count). Secrets do not belong here; keep them in a secrets manager.

### permit_number_sequences

| Column | Type | Rules |
| --- | --- | --- |
| site_id | uuid | FK |
| period_start | date | monthly boundary |
| permit_kind | permit_kind | parent/child |
| last_value | bigint | updated atomically |
| updated_at | timestamptz | required |

Composite PK is (site_id, period_start, permit_kind). Allocate with INSERT ... ON CONFLICT ... DO UPDATE SET last_value = ... RETURNING inside the permit transaction.

## Permit aggregate

### permits

| Column | Type | Rules/use |
| --- | --- | --- |
| id | uuid | PK |
| permit_number | text | unique when present; null while draft |
| kind | permit_kind | parent or child |
| parent_permit_id | uuid | self-FK; required for child, null for parent |
| template_version_id | uuid | immutable form version FK |
| site_id | uuid | FK, required |
| contractor_organization_id | uuid | FK; canonical contractor |
| submitted_by, host_owner_id | uuid | user FKs |
| discipline_id | uuid | FK |
| status | permit_status | required lifecycle state |
| status_reason | text | current rejection/cancellation reason only |
| answers | jsonb | flexible non-canonical form answers |
| work_description | text | indexed/searchable canonical answer |
| requester_name | text | submitted snapshot |
| contractor_name_snapshot | text | historical display value |
| location_text, building, level | text | searchable canonical location values |
| planned_start_at, planned_end_at | timestamptz | typed permit window |
| submitted_at, approved_at, executed_at, closed_at, cancelled_at | timestamptz | lifecycle facts |
| auto_close_due_at | timestamptz | computed when entering pending closure |
| created_at, updated_at, deleted_at | timestamptz | soft-delete/audit |
| lock_version | integer | optimistic concurrency |

Canonical columns are the source of truth for common fields and are excluded from answers in v2 submissions. A compatibility serializer can merge them back into the old GraphQL response during transition. This avoids maintaining two writable copies.

### permit_approval_steps

| Column | Type | Rules/use |
| --- | --- | --- |
| id, permit_id | uuid | PK/FK |
| sequence_no | smallint | unique within permit |
| target_type | approval_target_type | user, group, or organization role |
| target_user_id, target_group_id | uuid | exactly one where applicable |
| target_role | user_role | supports contractor-PM gate |
| quorum | smallint | default 1 |
| status | approval_step_status | waiting/active/approved/rejected/skipped/cancelled |
| activated_at, completed_at | timestamptz | nullable |
| created_at | timestamptz | required |

Individual steps are created first, then group steps. One active step gives constant-time “my next approval” queries.

### permit_approval_step_members

step_id uuid, user_id uuid, is_eligible boolean, snapshotted_at timestamptz, composite PK. This freezes the eligible members of a group or role step at submission/reviewer-edit time.

### permit_approval_actions

id uuid PK, step_id uuid, permit_id uuid, actor_user_id uuid, action approval_action, reason text, acted_at timestamptz, metadata jsonb. It preserves every approve/reject/recall action rather than one approvedBy array and one rejectedBy value.

### permit_events

id uuid PK, permit_id uuid, event_type permit_event_type, actor_user_id uuid nullable, from_status permit_status, to_status permit_status, reason text, message text, metadata jsonb, occurred_at timestamptz, created_at timestamptz. Append-only audit history replaces logs: [String].

### permit_revisions

id uuid PK, permit_id uuid, revision_no integer, change_type text, template_version_id uuid, snapshot jsonb, created_by uuid, created_at timestamptz, source_hash text; unique (permit_id, revision_no). This stores immutable snapshots only when a revision is needed and replaces duplicated logpdf permit-shaped rows.

## Files and generated output

### files

id uuid PK, storage_provider text, bucket text, object_key text, original_name text, content_type text, size_bytes bigint, sha256 char(64), uploaded_by uuid, created_at timestamptz, deleted_at timestamptz; unique (bucket, object_key).

### permit_files

permit_id uuid, file_id uuid, field_name text, revision_id uuid nullable, created_at timestamptz; composite PK (permit_id, file_id, field_name). This associates form uploads/signatures with permits without storing URLs as uncontrolled answer values.

### generated_documents

id uuid PK, permit_id uuid, revision_id uuid, file_id uuid, document_type text, display_name text, generated_by uuid, generated_at timestamptz; supports current PDF history/retrieval with exact permit and revision keys.

## UI/reference content and delivery

### site_maps

id uuid PK, site_id uuid, name text, file_id uuid, is_active boolean, created_at/updated_at timestamptz. This replaces map.site strings and mapImage URLs.

### announcements

id uuid PK, title text, message text, kind text, color varchar(32), starts_at timestamptz, ends_at timestamptz, is_active boolean, created_by uuid, and timestamps.

### release_notes

id uuid PK, version text UNIQUE, deployed_at timestamptz, title text, created_by uuid, created_at timestamptz.

### release_note_items

id uuid PK, release_note_id uuid, sequence_no smallint, message text; unique (release_note_id, sequence_no). This preserves the current changelog list without an array column.

### blocked_terms

id uuid PK, term citext UNIQUE, is_active boolean, created_by uuid, and timestamps.

### notification_outbox

id uuid PK, optional permit_id/event_id, channel notification_channel, template_key text, recipient jsonb, payload jsonb, status notification_status, attempt_count integer, available_at/sent_at/created_at timestamptz, last_error text. Email becomes transactionally reliable and retryable instead of being coupled to the request.

## Migration control

### migration_runs

id uuid PK, source_name text, source_snapshot_at timestamptz, started_at/finished_at timestamptz, status text, statistics jsonb, code_version text.

### legacy_id_map

source_collection text, legacy_id text, target_table text, target_id uuid, migration_run_id uuid, source_hash text, migrated_at timestamptz; PK (source_collection, legacy_id, target_table). This makes ETL idempotent and supports traceability.

### migration_errors

id bigserial PK, migration_run_id uuid, source_collection text, legacy_id text, severity text, error_code text, message text, source_excerpt jsonb, created_at timestamptz.

# 6. Status and workflow mapping

| Legacy value | V2 value | Notes |
| --- | --- | --- |
| DraftPermit | DRAFT | Same permits table; no number required |
| Pending | PENDING_CONTRACTOR_APPROVAL | External-company submission/PM gate |
| PendingApproval | PENDING_REVIEW | Ordered user/group steps |
| Approved | APPROVED | Set approved_at |
| Rejected | REJECTED | Preserve reason and actor action/event |
| PendingClosure | PENDING_CLOSURE | Set automatic-close due time from policy |
| PendingCancel | PENDING_CANCELLATION | Explicit spelling |
| Cancelled | CANCELLED | Set cancelled_at |
| Executed | EXECUTED | LSS execution state |
| Completed | COMPLETED | Set closed_at |
| CompletedTest | quarantine or COMPLETED | Convert only after business confirmation |
| PendingClosure-test | quarantine or PENDING_CLOSURE | Convert only after business confirmation |

Allowed transitions should be enforced in one service and tested as a state machine. The database event/status update must be transactional. Do not let generic API callers assign arbitrary statuses.

Recommended main transitions:

DRAFT -> PENDING_CONTRACTOR_APPROVAL -> PENDING_REVIEW -> APPROVED
   \-------------------------------> PENDING_REVIEW -> REJECTED -> PENDING_REVIEW
APPROVED -> PENDING_CLOSURE -> COMPLETED
APPROVED -> PENDING_CANCELLATION -> CANCELLED
APPROVED -> PENDING_REVIEW                 (recall, with a recorded action)
APPROVED -> EXECUTED -> COMPLETED           (LSS where applicable)

# 7. Datatable and reporting design

Use a single filter object and generate conjunctive SQL predicates. Avoid a resolver branch for every filter combination.

Recommended list API inputs:

scope: all accessible, submitted by me, awaiting my action, approved by me, draft, pending closure/cancellation.

kind and optional child category/template code.

arrays for site, status, discipline, template, organization.

created_from/to, planned_start_from/to, planned_end_from/to, approved_from/to.

search for permit number, work description, requester, host, contractor, and parent number.

whitelisted sort plus cursor (sort_value, id); retain offset only for short compatibility windows.

Core indexes are included in the DDL. Important access paths are site/status/date, parent-child, submitter/status, discipline/date, template/date, due automatic closures, active approval steps, and trigram search. Use COUNT(*) OVER() only for moderate result sets; for large tables return has_next_page and obtain exact totals separately/cached.

Create these database views/read models:

permit_list_v: joins only small display columns (site, template, discipline, submitter, host, contractor, active approval step).

lss_impairment_v: child rows filtered by stable template code/category, removing the current two-source merge.

dashboard_daily_mv: daily counts by date basis (created, planned start, planned end, or approved), site, organization, discipline, template, permit kind, child category, and status.

Optional future read model dashboard_answer_fact: extracted facts for dashboard dimensions that remain truly dynamic (for example hazardous flag or SIPP work type). It is not one of the baseline tables. Add it only if measurements show JSONB expression indexes are insufficient; populate only fields marked reportable in template field_map and do not create an unbounded EAV table for every answer.

Initially refresh the materialized summary concurrently on a short schedule. If production volume makes a full refresh too costly, replace it with an event-maintained summary table updated idempotently from permit events. The source of truth remains the normalized operational tables.

# 8. Current feature coverage

| Current feature | V2 implementation |
| --- | --- |
| Parent, child, and draft permits | One permits table using status, kind, and parent_permit_id |
| Embedded and independent child forms | One child row per form submission |
| Dynamic template builder | Template master plus immutable JSONB versions |
| Template create/edit/activate/show-in-create | Draft a version, publish atomically, retire old version |
| Individual sequential review | Ordered user approval steps |
| Sequential MT-group review, any member approves | Ordered group step with snapshotted eligible members and quorum 1 |
| Contractor-PM approval | Organization-role step |
| Add/remove reviewers | Version workflow steps; append events; never erase completed actions |
| Approval, rejection, recall, closure, cancellation | State machine, approval actions, and permit events |
| Host/system owner and discipline | Typed foreign keys |
| Permit duplication | Copy to DRAFT, clear signature/file associations by field metadata |
| PDF history | Revision plus generated-document/file relationship |
| Uploaded files and e-signatures | File metadata plus permit-field association |
| Auto-completion | Indexed auto_close_due_at worker with idempotent transaction/locking |
| Unclosed-permit count and creation gate | Typed planned_end_at query plus versioned policy in system_settings |
| Email notifications | Transactional outbox and retry worker |
| Role/site visibility | user_sites plus role authorization; optionally PostgreSQL row-level security |
| All datatable filters | Typed columns, full-text/trigram search, composable predicates, cursor pagination |
| Dashboards and monthly reports | Daily materialized view and selected reportable answer facts |
| LSS impairment and SIPP reports | Stable template codes/category, typed dates, child relationship |
| Maps | Site FK and file FK |
| Announcements, release notes, blocked terms | Dedicated typed tables |
| Permit numbering | Atomic scoped monthly sequence |
| Soft retention/audit | Soft-delete identity/master rows; append-only permit evidence |

# 9. Migration mapping

| Mongo source | PostgreSQL target | Transformation |
| --- | --- | --- |
| sites | sites | Normalize/validate codes; assign timezone |
| distinct user/company/submission company strings | organizations | trim, collapse whitespace, case-fold; map Micron explicitly |
| users | users, user_sites | map company; merge site into sites; preserve password hash; generate UUID |
| mtgroups + users.group | review_groups, review_group_members | group array is authoritative; use user group only to repair/flag discrepancies |
| disciplines | disciplines | normalize code; discard redundant string dates after preservation in staging |
| templates | form_templates, form_template_versions | derive stable code; copy complete nested structure into version 1 JSONB; create field map |
| drafts | permits | status DRAFT; migrate children as child draft rows |
| permits | permits | extract canonical fields/dates; retain remaining answers JSONB |
| permits.children | child rows in permits | parent FK; inherit site/owner/discipline where absent; retain own form/submission/code |
| childpermits | child rows in permits | parent FK; derive site from parent if absent |
| reviewer arrays | approval steps/members/actions | direct users are selectedUser - selectedMTGroupUsers; then groups; map approvedBy |
| logs arrays | permit_events | preserve exact text; parse actor/type/time best-effort and flag uncertainty |
| logpdfs | permit_revisions, generated_documents | correlate primarily by permit code and timestamp, not filename regex alone |
| permitnumbers | permit_number_sequences | seed each scope from maximum parsed existing number |
| permitexpireds | system_settings | migrate policy only; do not migrate transient counts as configuration |
| maps | site_maps, files | resolve site string to site; treat unresolved values as migration errors |
| annoucements | announcements | parse deployment/start date; preserve raw value on parse failure |
| changelogs | release_notes, release_note_items | one ordered child row per log string |
| blockedwords | blocked_terms | rename, trim, case-insensitive de-duplicate |

# 10. Migration and cutover plan

## Phase 0: inventory and freeze semantics

1. Take a production snapshot and run read-only profiling.

2. Count every collection; count statuses and template IDs; find null/invalid dates, duplicate permit codes/emails/site/discipline codes, orphan ObjectIds, inconsistent group membership, and documents over expected size.

3. Inventory every submission key by template and data type. Confirm the canonical mapping for start/end, description, company, building, level, LSS, SIPP, and dashboard-specific dimensions.

4. Get business decisions for test statuses, duplicate child detection, group membership discrepancies, retention, and whether sequence scope is global or site/month/kind. The proposal defaults to site/month/kind.

## Phase 1: build and rehearse

1. Deploy schema and migrations to an empty PostgreSQL database.

2. Use deterministic UUIDv5 values from source_collection + Mongo ObjectId, while also populating legacy_id_map.

3. Load reference data, organizations/users/sites, groups, templates, then permits and their dependent records.

4. Make each ETL stage restartable by comparing source hashes. Never update a target row silently when its source hash changed; record the difference.

5. Quarantine invalid records in migration_errors; do not drop them.

6. Rehearse until all critical reconciliation gates pass.

## Phase 2: permit details

1. Extract canonical dates using each template version's field map. Interpret date/time-only strings using the permit site's timezone, then store UTC.

2. Remove extracted canonical keys from v2 answers; keep the unmodified legacy submission inside the first migration revision for evidence.

3. Migrate separate childpermits and embedded children. Deduplicate only on strong evidence: same legacy child ID, or same non-empty child code within a parent. Treat (parent, template, answer hash) as a review candidate, not an automatic merge.

4. For embedded child forms without lifecycle fields, inherit site, owner, discipline, requester, and status according to documented legacy behavior and tag metadata.migration_inherited = true in the migration event.

5. Convert signature-like answer fields to file relationships where resolvable; keep unresolved legacy values in the migration revision.

## Phase 3: approval reconstruction

1. Direct reviewer order is the legacy selectedUser order after removing IDs listed in selectedMTGroupUsers.

2. Append legacy selectedMTGroup in order as quorum-one group steps.

3. Snapshot current group members. Historical membership cannot be recovered from the current schema; mark reconstructed snapshots in metadata.

4. Match each approvedBy user to its direct step or the earliest group step for which the user is eligible. Ambiguous matches become migration warnings and retain the raw arrays in the initial revision.

5. Create a synthetic legacy approval action/event for mapped approvals and rejection. Do not fabricate exact action timestamps when logs cannot prove them.

## Phase 4: live synchronization and cutover

Preferred approach is a short controlled write freeze because workflow order and embedded arrays are difficult to dual-write safely.

1. Perform a full rehearsal from a recent snapshot and measure runtime.

2. Deploy v2 in shadow-read mode and compare representative list/detail/dashboard responses.

3. Announce maintenance; stop mutations and the automatic-close cron; record a source high-water timestamp.

4. Run final incremental ETL, then reconciliation.

5. Switch API reads/writes and background workers to PostgreSQL.

6. Keep MongoDB read-only for the agreed rollback/audit window. Do not immediately delete it.

7. Roll back by stopping v2 writes and returning traffic to the frozen Mongo deployment only if the cutover gate fails; after real v2 writes begin, rollback requires a reverse-change log and should be treated as a separate controlled operation.

For a zero-downtime requirement, introduce an application outbox/change log in v1 first and dual-write through one compatibility service. Raw Mongo change streams alone are insufficient to reconstruct the business transaction boundaries in the current multi-save mutations.

## Reconciliation gates

Source documents = migrated targets + explicitly quarantined documents, by collection and status.

100% of non-draft legacy permit codes preserved and unique.

100% of target foreign keys valid; zero unaccounted orphan references.

Parent/child counts match after documented deduplication.

Counts by status/site/template/month match, with approved exception report.

Approval selected/approved/rejected users accounted for per permit.

Every legacy log string exists in an event or initial revision.

Every PDF log is linked or explicitly quarantined.

Sampled permit detail/PDF output is byte- or field-equivalent where expected.

Dashboard totals and datatable filter results match for agreed sample periods.

Password hashes authenticate in a controlled test; SSO subject mappings are verified.

# 11. Implementation sequencing

1. Schema, migrations, fixtures, and repository layer.

2. Template versioning and canonical field-map tooling.

3. Unified permit aggregate and numbering transaction.

4. Approval state machine, audit events, and notification outbox.

5. Datatable query API and compatibility response adapter.

6. Child/LSS/SIPP operations.

7. PDF/revisions/files.

8. Dashboard read models.

9. ETL, reconciliation suite, shadow comparisons, and cutover.

Do not migrate the existing resolver logic line-for-line. Put lifecycle transitions and approval progression in domain services with database transactions, then expose them through the new API.

# 12. Decisions required before build

Confirm PostgreSQL as the target and the required supported version.

Confirm whether permit numbering is global monthly, per site monthly, or per site/type monthly. Existing parent and child behavior is inconsistent; the DDL uses per site/month/kind.

Confirm official template codes/categories and retire all hard-coded Mongo ObjectIds/titles.

Approve mappings for every operational/reportable form field.

Decide treatment of test statuses and invalid historical documents.

Define record/PDF/signature retention and privacy rules.

Confirm whether an approval workflow is frozen at submission (recommended) or dynamically follows later group membership changes.

Define datatable default sort, maximum page size, export limits, and exact-count expectations.

# 13. Additional critical observation

The repository README contains credential-like database and cloud examples. They should be treated as compromised: remove them from Git history where practical, rotate the values, and move all secrets to the deployment secret manager. This is separate from the schema migration but should be resolved before building v2.